**1/ GENERAL INFORMATION**

**Time:** 23/9/2021 from 20:00 -> 21:00

**Purpose:** Review task 2 of previous week, assign remaining parts of task2, assign task3.

**Meeting Leader:** Nguyễn Hoàng Lâm

**Prepared by:** Lý Thanh Bách

**Attendance:**

|  |  |
| --- | --- |
| Name | ID |
| Lý Thanh Bách | 1910038 |
| Nguyễn Hoàng Lâm | 1910298 |
| Nguyễn Thành Đạt | 1910113 |
| Tô Hòa | 1910198 |
| Trương Vĩnh Phước | 1910473 |
| Ngô Lê Quốc Dũng | 1910101 |

**2. MEETING NOTES, DECISIONS, ISSUES**

Review task 2, Activity Diagram and Sequence Diagram of members.

Assign remaining parts of task 2.

Assign task 3 for all members (brainstorming only).

**3. ACTION ITEMS**

|  |  |  |
| --- | --- | --- |
| Member | Task | Due date |
| Dũng | Complete class diagram of system | 26/9/2021 |
| Bách + Đạt | Complete Activity Diagram and Sequence Diagram for table reservation |
| Lâm + Dũng | Complete Activity Diagram and Sequence Diagram for food ordering |
| Hòa + Phước | Complete Activity Diagram and Sequence Diagram for customer management |
| All members | Brainstorm for task 3 | 29/9/2021 |